# Veeva-Mia Integration — Sales Navigator PRD

Product: Mia (Enterprise GenAI Assistant)
Feature: Veeva AdPromo Content Integration
Owner: 
Date: 2026-04-06
Path: Standard (Path A)
Status: Draft

## Section 1: Opportunity Framing

### Core Problem

Sales representatives in Core Diagnostics spend 1 hour per material search navigating 12,000 AdPromo-approved documents in Veeva without intelligent filtering, causing missed customer opportunities and creating a bottleneck at the Marketing team who field content requests that could be self-served.

### Hypothesis

If we integrate Veeva’s AdPromo content into Mia with region-based access control, then time to find relevant material will decrease from 1 hour to 15 minutes (75% reduction) over 90 days because Sales reps will query conversationally in their existing Mia workflow instead of manually navigating Veeva’s document repository or waiting for Marketing responses.

### Strategy Fit

Employee productivity improvement and time savings for internal platform users. Unlocks Marketing team capacity for strategic work by enabling Sales self-service, aligns with digital workplace transformation.

### Solution Approach

What we’re building:

Veeva data source connector for Mia that enables Sales representatives to chat on AdPromo-approved marketing materials with region-based access control enforced at query time. Backend integration with minimal frontend change (data source selector adds Veeva option).

Why this approach:

- Reuses existing infrastructure — Mia chat UX (SharePoint pattern), Veeva access control API, Abbott SSO all in place; no new systems or user learning curve

- Fits metadata-driven ingestion — Mia pipeline already supports metadata filtering (status, region, approval); Veeva connector follows same architecture

Key components:

- Veeva API connector (read-only, profile-aware)

- Metadata-driven ingestion pipeline (filter by status, region, publish-to-portal)

- Region-based access control layer (enforce before retrieval/ranking)

- Audit trail (user ID, query, docs accessed, timestamp)

- Frontend data source selector (Veeva option added)

Alternatives considered:

- Direct Veeva chat capability — Rejected: Veeva Platform Team does not have conversational AI in roadmap, would require separate vendor

- Separate Sales portal — Rejected: cost-prohibitive to replicate Mia’s GenAI engine, faster to add data source

- Sync all docs, filter at display — Rejected: Cyber Security + Marketing require access enforcement before retrieval (MLR compliance)

### Evidence

User Research:

- 100% of Sales reps access Veeva for materials; Marketing team fields constant requests for documents

- N=3 Marketing + 10 Sales reps consulted, all willing to explore/trial conversational retrieval

- Top friction: “System chat must not give wrong data from wrong file” — accuracy critical for MLR content

Competitive Snapshot:

Not applicable — internal platform improvement. Other companies may use Salesforce Einstein, Microsoft Viva, or manual processes. No direct benchmark for this productivity initiative.

## Section 2: Boundaries

### In Scope

- Division: Diagnostics | Business Unit: Core Lab Diagnostics

- Region: Global (pilot: USA, scale: all regions)

- Material Type: AdPromo materials only (Diagnostics Materials document type)

- Document Status: Approved for distribution, published to Core Diagnostics Library portal

- Personas: Sales reps (region-restricted), Marketing (global access)

- Formats: PDF, PPT, DOC, audio, video, JPEG (all Mia-supported formats)

### Non-Goals

- Technical documents integration (20K+ docs) — future phase

- Write-back to Veeva — read-only only

- Other divisions beyond Core Diagnostics — v1 limited to Core Lab

- Unapproved materials — only approved-for-distribution searchable

- Real-time editing or collaboration features

### Dependencies

| Dependency | Owner | Status |
| --- | --- | --- |
| Veeva API access (read-only, profile-aware) | Veeva Platform Team | Confirmed (sandbox granted) |
| SSO authentication | Network Team | Confirmed (existing) |
| User profile data sync (region assignments) | Veeva API | Confirmed (available) |
| Metadata tag alignment | Abir (CoreDX Marketing) | In progress (defining tags) |
| Abbott-Veeva Platform Team approval | abbott-veeva platform owner | Alignment planned (PRD review) |
| Mia platform capacity & ingestion pipeline | Mia Core Platform (Aaron, Jinesh, Jayaraj) | Planned (3mo lead time) |

### AI Feature Readiness

- Data: 12K AdPromo docs in Veeva (content + metadata: status, region, category, approval date, expiry, version, doc ID). Metadata alignment in progress (Abir, 30-day timeline). User profile data (assigned regions) available via Veeva API.

- Systems: Veeva API endpoints exist (sandbox confirmed). Mia ingestion pipeline exists (SharePoint pattern reused). SSO integrated. No new systems required.

- Infrastructure: Mia storage/compute capacity exists. Current ingestion rate 2000 docs/day = 6-day initial load. Aaron assessing if additional capacity needed (3mo ramp-up planned). Alternative ingestion approach TBD if 6 days unacceptable.

### Tradeoffs Accepted

- Pilot-first rollout — 10-user pilot before global, extends timeline ~2mo but reduces access control risk at scale

- 6-day initial ingestion — accepted for v1, alternative approach to be assessed if faster required

- Access control latency — enforcing before retrieval adds query time; targeting <30s (improvement from 45s baseline) to meet compliance

## Section 3: Success Measurement

### Primary Metric

Time to find relevant material: 1 hour → 15 minutes (75% reduction) vs baseline over 90 days post-launch.

Phased target: - At launch: 1hr → 35min (42% reduction) with initial docs + pilot users - 90 days: 1hr → 15min (75% reduction) as all docs indexed + all users onboarded

### Guardrail Metrics

| Metric | Baseline | Acceptable Floor |
| --- | --- | --- |
| Response time (P95) | 45 seconds | 30 seconds (improvement target) |
| Security incidents (access violations) | 0/month | 0/month (no tolerance) |
| Document ingestion rate | 2000 docs/day | 2000 docs/day (assess alternative if slower) |
| Response accuracy (negative UAT feedback) | Trustworthy (SharePoint) | <10% (triggers reassessment) |

### Kill Criteria

Roll back if any occur within first 30 days of pilot:

- Access violation detected (Sales rep sees non-assigned region doc) — immediate rollback, incident review

- Response time >60s P95 sustained 48hrs — rollback to assess infrastructure

- Negative UAT feedback >25% — pause pilot, reassess behavior contract + metadata filtering

### Graduate When

Pilot → Global Expansion after 30 days (USA region, 10 users) if: - Time savings ≥40% validated (1hr → <36min) - Zero access violations - Negative UAT feedback <10% - Stakeholder approval: Sheena, Aaron, Abir

## Section 4: Rollout Plan

### Timeline

- Q2 2026: Platform readiness (API integration, metadata alignment, infrastructure, internal UAT)

- Q3 2026: Pilot launch (10 users, USA, 30-day evaluation)

- Q4 2026: Global rollout post-pilot validation + training

### Phasing Strategy

- Stage 1 (Internal UAT): Abir + small CoreDX Marketing team test full doc set, validate metadata filtering + access control

- Stage 2 (Pilot): 10 Sales reps, USA region, 30-day trial, measure time savings + collect feedback

- Stage 3 (Global Rollout): All Core Lab Diagnostics Sales reps, phased by region with training

### Gates for Expansion

Internal UAT → Pilot: - Metadata filtering validated (correct docs indexed, correct exclusions) - Access control validated (Marketing sees all, Sales sees only assigned regions) - Response accuracy acceptable (<10% negative UAT feedback) - Stakeholder sign-off: Sheena, Aaron, Abir

Pilot → Global: - Time savings ≥40% validated via pilot metrics - Zero access violations during pilot - Negative feedback <10% from pilot users - Training materials prepared (guides, videos, onboarding) - Stakeholder sign-off: Sheena, Aaron, Abir, Abbott-Veeva Platform Team

### Kill Switch

- Mechanism: Feature flag in Mia disables Veeva data source, reverts to SharePoint-only

- Owner: Aaron (Lead Engineer)

- Speed: <15 minutes (flag toggle, no deployment)

## Section 5: Risk Management

### Top Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Veeva Platform Team deprioritizes/delays support | Medium | High (blocks launch) | Plan alignment meetings using PRD, escalate if needed, may push Q3 → Q4 |
| Access control logic fails (cross-region leakage) | Low | High (MLR compliance breach) | Tech spikes with Veeva engineers, comprehensive UAT with multi-region test accounts, automated validation tests |
| Response accuracy drops vs SharePoint baseline | Medium | Medium (trust erosion) | Testing before launch with diverse query set, pilot validates accuracy, negative feedback threshold triggers reassessment |
| Sales reps don’t adopt (prefer existing workflow) | Low | Medium (ROI not realized) | Training sessions, demo videos, onboarding support, launch comms highlight time savings, pilot champions evangelize |

### Detection

- Access violations: Audit trail logs all queries + docs, automated daily scan, alert Cyber Security + Aaron

- Response accuracy: UAT feedback forms, pilot surveys, post-launch negative rating triggers review

- Adoption lag: Track query volume per user vs baseline Veeva access, low adoption triggers training outreach

### Fallback & Kill Switch

- Fallback: If Veeva disabled, users revert to existing workflow (manual Veeva + Marketing requests), no functionality loss

- Kill switch: Aaron can disable Veeva feature flag in <15 minutes

## Section 6: Ownership + Action

### Primary Owner

Sheena — Mia Product Manager (accountable for PRD approval, delivery, success metrics)

Supporting Team: Nitesh Luthra, John Schullian (strategic support) | Aaron (Lead Engineer) | Jinesh Jain, Jayaraj (Mia tech)

### Stakeholder Sign-off

| Stakeholder | Team | Decision Needed | Status |
| --- | --- | --- | --- |
| Sheena | Product (Mia) | PRD approval | Not started |
| Aaron | Engineering (Mia) | Feasibility sign-off, infrastructure capacity | Not started |
| abbott-veeva platform owner | Abbott-Veeva Platform Team | Integration approval, API prioritization | Alignment planned |
| Abir | CoreDX Marketing | Business requirements, metadata alignment | Not started |

### Decision Points

- Post-PRD approval (30 days) — Metadata alignment confirmed, proceed to build — Owner: Sheena + Abir

- Post-Internal UAT (Q2 end) — Launch pilot or iterate — Owner: Sheena + Aaron

- Post-Pilot (Q3, 30 days after pilot) — Expand to global or iterate — Owner: Sheena

### Fail → Action

[TBD — pending PRD review]

If primary metric not met (time savings <50%, i.e., 1hr → >30min) by 90 days post-launch, action is [assess query quality patterns, metadata filtering gaps, training effectiveness, infrastructure latency], owned by Sheena + Aaron.

## Section 7: AI-Specific Additions

### Primary Tasks

- Interpret Sales rep query intent — classify type (product info, regulatory, customer objection, usage/expansion, doc search)

- Retrieve relevant AdPromo materials — filter by query relevance + user regions + approval status + unexpired

- Generate natural language response — synthesize content into conversational answer, maintain MLR-approved accuracy

- Cite source documents — provide doc ID, title, approval date, region, link + usage disclaimer (internal vs customer-facing)

### Inputs Available

- User query (natural language text)

- User profile (name, role, assigned regions from Veeva API)

- Document corpus (12K AdPromo materials: content, metadata)

- Session context (previous queries, data source selected)

### Activation Logic

Mia is fully GenAI-based — all queries use conversational retrieval and generation, no non-AI fallback. Platform-level guardrails prevent off-topic queries (only indexed data sources answered).

### Behavior Contract — Sample Queries to Test

Query 1: Region-specific product materials

- Input: “Tell me about Alinity-S product marketing material to use with HCPs in Albania”

- Expected:

  - Check user assigned regions (Albania access required)

  - If access granted: retrieve Alinity-S promotional materials (Albania-approved), synthesize benefits + clinical messaging, cite with doc ID + approval date + usage disclaimer, provide Veeva link

  - If no access: “No approved content available for your region and query”

- Edge case: Validate region access before retrieval, surface disclaimer if internal-only material

Query 2: Usage/expansion materials for specific product + region

- Input: “Give me a marketing approved material to use with HCPs in France for Architect product on usage and expansion in their labs”

- Expected:

  - Check France access

  - Retrieve Architect promotional materials (France-approved, lab usage/expansion focus)

  - Synthesize key messaging (workflow efficiency, test menu expansion)

  - Cite with doc IDs + approval dates + usage disclaimers, provide links

  - Flag if internal-only (not for HCP sharing)

- Edge case: Distinguish internal vs customer-facing materials, surface disclaimer prominently

Query 3: Document not found / access denied

- Input: “Show me promotional materials for Product Y in Japan” (user has Italy access only, or Japan materials don’t exist)

- Expected:

  - Return: “No document found. This could be due to various reasons: document doesn’t exist in Veeva, you don’t have access to documents in that region, or materials are not yet published to the portal. Please contact your Marketing team if you believe this content should be available.”

- Edge case: Don’t reveal whether content exists but user lacks access vs content doesn’t exist (privacy); use generic message

### Guardrails

- Never surface documents not approved for user’s assigned regions — access control enforced before retrieval/ranking

- Never make clinical claims beyond MLR-approved materials — synthesis preserves approved language, no extrapolation

- Never suggest off-label use or unapproved indications — only approved product usage from docs

- Never bypass MLR approval status — only “approved for distribution” searchable, drafts excluded

- Never write back to Veeva or modify documents — read-only integration

- Don’t respond to off-topic queries — platform-level guardrail, only indexed data sources answered

### Fallback Behavior

Mia’s internal confidence evaluation (low/medium/high) is data given to user (visible in interface or implicit in response framing).

- High confidence: Response shown as-is with standard citations

- Medium confidence: Response with caveat (“query may benefit from clarification”) and/or top N options for user selection

- Low confidence: “I couldn’t find confident answer. Try rephrasing or contact Marketing team.”

Human-in-loop: User can rephrase query if unsatisfied. Vague questions may generate vague responses — user iterates.

System failures (Veeva API timeout, vector search error): Standard Mia error handling, generic message (“Service temporarily unavailable, try again”), retry once, alert Mia engineering if failures exceed threshold.

## Section 8: Post-Ship

Update this section after pilot or initial rollout completes. Document results link, surprises, changes, new behavior examples, and decision (iterate/scale/retire).

Co-Authored-By: Claude Sonnet 4.5 noreply@anthropic.com