MULTI-SIGNAL WEARABLE DEVICE PLATFORM

Architecture Design Document

Version 1.0  ·  October 2026  ·  CONFIDENTIAL

| Document Owner | Enterprise Architecture — Dev Experience |
| --- | --- |
| Status | Draft |
| Classification | Internal — Confidential |
| Last Updated | October 2026 |

# Table of Contents

1. Executive Summary

2. Scope

3. Business Objectives

4. Capability Definitions

5. Reference Architecture

6. Solution Approach

7. Integration Details

8. Domain-Driven Design

9. Context Map

10. Data Flow

11. Technology Stack & Options

12. Implementation Phases & Delivery Plan

13. Glossary & Key Terms

14. Open Questions & Decisions

# 1. Executive Summary

This document describes the architecture of the Multi-Signal Wearable Device Platform — a clinical-grade IoT and AI platform that continuously monitors six physiological signals from a wearable medical device and delivers actionable clinical insights to patients, clinicians, care teams, researchers, and hospital administrators.

The platform is designed around three principles: no patient profile stored on the platform, EMR-vendor-agnostic integration via a Port & Adapter pattern, and a generational capability roadmap that grows from threshold alerting (Gen 1) through predictive composite AI (Gen 3).

The architecture follows Domain-Driven Design (DDD) with event-driven bounded contexts, FHIR R4 interoperability, SMART on FHIR authorization, and a novel Device Identity & Binding pattern that enables device-initiated signal flows without storing patient identifiers.

# 2. Scope

This architecture document covers:

Six-signal wearable device: Bio-impedance, Pressure, pH, SpO₂, Hydrogen Peroxide, Temperature

Eleven bounded contexts across Core, Supporting, and Generic classifications

EMR integration with Epic, Oracle Cerner, and any FHIR R4-compliant system via Port & Adapter

Six personas: Patient, Clinician, Care Team, Researcher, Hospital Administrator, Corporate Administrator

Three generational releases: Gen 1 → Gen 2 → Gen 3

Privacy constraints: no patient profile on platform; SMART on FHIR authorization; opaque device-patient token

Out of scope:

Device hardware firmware and manufacturing

EMR system configuration or administration

Clinical protocol design or FDA clearance strategy

Enterprise IT infrastructure provisioning

# 3. Business Objectives

| Objective | Description | Success Metric |
| --- | --- | --- |
| Continuous Remote Monitoring | Enable continuous multi-signal monitoring outside the hospital setting | ≥99.5% signal uptime; P99 latency <5s device-to-insight |
| Clinical Decision Support | Deliver AI-driven risk scores and LLM clinical summaries inside the clinician's existing EMR workflow | Risk score available within 30s of observation; SOAP draft accuracy validated by clinical pilot |
| EMR Interoperability | Integrate with any FHIR R4-compliant EMR without bespoke per-hospital engineering | Zero platform code changes to onboard a new FHIR R4 EMR |
| Patient Privacy | Store no identifiable patient data on the platform | Zero PII/PHI written to platform databases; confirmed by security audit |
| Care Escalation | Surface high-risk patients to care teams before acute deterioration | Escalation latency <60s from CDS alert to care team notification |
| Research Enablement | Provide researchers with a de-identified cohort explorer and signal export | First research cohort query available within Gen 2 release |
| Operational Visibility | Give Corporate Administrators real-time visibility into device fleet health and pipeline SLAs | SLA breach alert within 2 minutes of threshold crossing |

# 4. Capability Definitions

## 4.1 Signals

| Signal | Unit | Clinical Relevance |
| --- | --- | --- |
| Bio-impedance | Ω (Ohms) | Tissue fluid composition; edema detection; body composition index |
| Pressure | mmHg | Hemodynamic index; cardiovascular monitoring |
| pH | pH units | Tissue acidity; oxidative stress proxy |
| SpO₂ | % | Blood oxygen saturation; hypoxia detection |
| Hydrogen Peroxide (H₂O₂) | μM (micromolar) | Oxidative stress marker; wound healing and inflammation proxy |
| Temperature | °C | Fever detection; core body temperature trending |

## 4.2 Personas

| Persona | Access Channel | Primary Capabilities |
| --- | --- | --- |
| Patient | Mobile app (iOS / Android) | View simplified vitals, SpO₂/pH/temp trends, plain-language alerts |
| Clinician | EMR app via SMART on FHIR | View risk scores, CDS summaries, SOAP draft notes inside EMR workflow |
| Care Team | EMR app via SMART on FHIR | Manage escalation queue, panel assignments, deterioration velocity |
| Researcher | Platform web app | Cohort explorer, de-identified signal export, feature library |
| Hospital Administrator | Platform web app | Population health dashboards, readmission risk stratification |
| Corporate Administrator | Platform web app | Device fleet health, pipeline SLA, error codes, data loss events |

## 4.3 Generational Roadmap

| Generation | Signals Active | New Capabilities | New Personas |
| --- | --- | --- | --- |
| Gen 1 | Bio-impedance + Temperature | Threshold alerting; device connectivity; patient mobile app; Corporate Admin dashboard | Patient, Corporate Administrator |
| Gen 2 | + pH + SpO₂ | LLM summaries; SOAP draft write-back; SMART on FHIR EMR embedding; research explorer; population health | + Clinician, Care Team, Researcher, Hospital Administrator |
| Gen 3 | + Hydrogen Peroxide | Full composite risk (all 6 signals); oxidative stress detection; population-scale ML; all personas at full capability | All 6 personas |

# 5. Reference Architecture

The reference architecture organizes the platform into five horizontal layers. Data flows top-to-bottom from the physical device through processing, intelligence, and integration to access endpoints.

## 5.1 Architecture Layers

| Layer | Components | Responsibility |
| --- | --- | --- |
| Layer 1 — Device & Edge | Wearable Device, BLE/LTE uplink, Edge Gateway (IoT Greengrass / IoT Edge) | Signal capture, packet transmission, edge pre-processing, packet validation |
| Layer 2 — Connectivity & Identity | Device Connectivity, Device Identity & Binding | Ingest validated packets; resolve serial number → patient token; device health monitoring |
| Layer 3 — Processing & Intelligence | Signal Processing, Clinical Decision Support | 6-signal fusion, derived metrics, baseline computation, risk scoring, anomaly detection, LLM summaries |
| Layer 4 — Domain Services | Care Coordination, Patient Engagement, Research Analytics, Population Health, Platform Observability, Audit & Compliance | Domain-specific workflows, dashboards, escalation queues, compliance event log |
| Layer 5 — Integration & Access | EMR Integration Gateway (IEMRGateway + Adapters), Platform Web App, Patient Mobile App | FHIR write-back, SMART on FHIR, clinician EMR embedding, researcher/admin web UI, patient mobile |

## 5.2 Cross-Cutting Concerns

| Concern | Approach |
| --- | --- |
| Event Bus | Apache Kafka — all inter-context communication flows via domain events; no direct service-to-service calls across bounded context boundaries |
| Authentication & Authorization | SMART on FHIR (EMR users); OAuth2 + RBAC (platform web app); device certificates (device layer) |
| Observability | Prometheus + Grafana (metrics); structured JSON logging; PagerDuty (alerting); OpenLineage (data lineage) |
| Secret Management | AWS Secrets Manager / Azure Key Vault — HMAC keys, API tokens, database credentials |
| Data Privacy | PatientReference session-only; DevicePatientToken one-way hash; no PII/PHI in platform databases; WORM audit log |
| Scalability | Kafka-backed async processing; stateless microservices; Redis for hot path (baseline, binding lookup); InfluxDB for time-series scale |
| Compliance | HIPAA BAA with cloud providers; immutable audit log; OpenLineage lineage; consent tracking; SaMD classification TBD |

# 6. Solution Approach

## 6.1 Architecture Principles

No patient profile on platform: PatientReference is session-only (FHIR Patient ID from SMART on FHIR). DevicePatientToken is a one-way HMAC hash. No name, DOB, MRN, or clinical history stored.

EMR-vendor-agnostic: Port & Adapter pattern (IEMRGateway). Adding a new EMR = one new adapter. No platform core changes.

Event-driven: Bounded contexts communicate via Kafka domain events. No synchronous cross-context calls.

AI-augmented, not AI-dependent: LLM outputs are presented as suggestions. Clinicians review and accept before write-back to EMR.

Generational delivery: Three generations tied to signal activation. Reduces clinical validation scope per release.

Hyperscaler-agnostic: AWS and Azure equivalents specified for every component. No proprietary lock-in beyond commodity primitives.

## 6.2 Bounded Context Overview

| Bounded Context | Type | Responsibility |
| --- | --- | --- |
| Signal Processing | Core | 6-signal fusion, derived metrics, baseline, quality scoring |
| Clinical Decision Support | Core | Risk scoring (0–100), anomaly detection, LLM summaries, SOAP drafts |
| Patient Engagement | Supporting | Simplified vitals, trends, plain-language alerts for patient mobile |
| Care Coordination | Supporting | Escalation queue, panel assignment, deterioration velocity |
| Research Analytics | Supporting | De-identified cohort explorer, signal export, feature library |
| Population Health | Supporting | Risk stratification dashboards, readmission scoring |
| Platform Observability | Supporting | Device fleet health, pipeline SLA, error codes, data loss |
| Device Identity & Binding | Generic | Serial number → DevicePatientToken mapping |
| Audit & Compliance | Generic | Immutable event log, consent, OpenLineage lineage |
| Device Connectivity | Generic | BLE/LTE uplink, edge pre-processing, packet validation |
| EMR Integration Gateway | Generic | IEMRGateway port + EpicAdapter, CernerAdapter, GenericFHIRAdapter |

# 7. Integration Details

## 7.1 EMR Integration — Port & Adapter

The IEMRGateway port is a Python abstract base class. Each adapter implements it independently and handles vendor-specific FHIR extensions, auth scopes, and marketplace registration without exposing those details to the platform core.

class IEMRGateway:
    def get_patient_reference(self, launch_token: str) -> PatientReference: ...
    def resolve_patient_from_token(self, token: DevicePatientToken, tenant_id: str) -> PatientReference: ...
    def write_observation(self, ref: PatientReference, obs: SignalObservation) -> str: ...
    def write_risk_score(self, ref: PatientReference, assessment: RiskAssessment) -> str: ...
    def write_soap_draft(self, ref: PatientReference, assessment: RiskAssessment) -> str: ...
    def write_escalation_alert(self, ref: PatientReference, esc: Escalation) -> str: ...

| Adapter | EMR | Registration | Vendor-Specific Handling |
| --- | --- | --- | --- |
| EpicAdapter | Epic Aura | Epic App Orchard | Epic FHIR extensions; In-Basket alerts; Epic EPI patient ID format |
| CernerAdapter | Oracle Cerner | Cerner App Gallery | Cerner FHIR extensions; Message Center; Cerner MPI patient ID format |
| GenericFHIRAdapter | Any FHIR R4 EMR | Per-vendor | Standard FHIR R4 only — Athena, Meditech, Allscripts, others |

## 7.2 Device-to-Patient Identity Binding

| Step | Actor | Action |
| --- | --- | --- |
| 1 | Clinician | Opens platform via SMART on FHIR launch — PatientReference received in launch token |
| 2 | Platform | Creates DevicePatientBinding: serial → HMAC-SHA256(TenantID + FHIR PatientID) |
| 3 | Device | Transmits signal packet with serial number only — no patient data on device |
| 4 | Device Connectivity | Looks up DevicePatientBinding by serial → retrieves DevicePatientToken |
| 5 | IEMRGateway | Calls resolve_patient_from_token(token, tenant_id) → adapter decodes → FHIR Patient/{id} |
| 6 | Platform | Uses PatientReference for pipeline — never persists it to database |

## 7.3 FHIR Write-Back Resources

| Platform Output | FHIR Resource | Gen Available |
| --- | --- | --- |
| Signal observation | Observation (LOINC-coded per signal type) | Gen 1 |
| Risk score | Observation (value + tier) | Gen 2 |
| LLM clinical summary | DocumentReference (narrative) | Gen 2 |
| SOAP draft note | DocumentReference (SOAP structured) | Gen 2 |
| Escalation alert | Communication (to care team) | Gen 2 |

## 7.4 Generic vs. Vendor-Specific

| Concern | Generic (all adapters) | Vendor-Specific (each adapter handles) |
| --- | --- | --- |
| Auth | SMART on FHIR OAuth2 launch | App marketplace registration (App Orchard, Cerner Gallery) |
| Patient identity | FHIR Patient resource ID | Custom MRN formats; Epic EPI vs Cerner MPI |
| Signal write-back | FHIR R4 Observation | Custom LOINC mappings per EMR |
| SOAP draft | FHIR R4 DocumentReference | Epic note type codes |
| Escalation | FHIR R4 Communication | Epic In-Basket vs Cerner Message Center |

# 8. Domain-Driven Design

## 8.1 Aggregates

### SignalObservation — Signal Processing

| Field | Type | Notes |
| --- | --- | --- |
| id | ObservationId | Unique observation identifier |
| patientId | PatientId | Opaque reference — FHIR Patient ID from session |
| capturedAt | Timestamp | Must not be in the future |
| signals | RawSignals | All 6 fields required; missing field → observation rejected |
| derived | DerivedMetrics | Populated only when quality ≥ 0.6 |
| quality | float 0–1 | Signal integrity: noise, electrode contact, motion artifact |

### RiskAssessment — Clinical Decision Support

| Field | Type | Notes |
| --- | --- | --- |
| id | AssessmentId |  |
| patientId | PatientId |  |
| score | RiskScore 0–100 | Tier: Low / Moderate / High / Critical |
| factors | List[RiskFactor] | ≥1 required if tier Moderate or higher |
| summary | ClinicalSummary | LLM narrative citing signal evidence |
| assessedAt | Timestamp |  |

### DevicePatientBinding — Device Identity & Binding

| Field | Type | Notes |
| --- | --- | --- |
| id | BindingId |  |
| serialNumber | SerialNumber | Immutable hardware identity |
| devicePatientToken | DevicePatientToken | HMAC-SHA256(tenantId + FHIR PatientID) — write-once |
| tenantId | TenantId | Required to decode token at adapter |
| emrVendor | Enum | EpicAdapter ¦ CernerAdapter ¦ GenericFHIRAdapter |
| boundBy | PractitionerId | Clinician who created the binding |
| status | Enum | Active ¦ Expired ¦ Revoked |

Invariants: one Active binding per serial number; token is write-once; rebinding requires explicit revocation.

## 8.2 Domain Events Catalog

| Event | Raised By | Consumed By |
| --- | --- | --- |
| SignalObservationRecorded | Signal Processing | CDS, Patient Engagement, Research Analytics |
| BaselineUpdated | Signal Processing | CDS |
| HypoxiaFlagRaised | Signal Processing | CDS, Care Coordination |
| OxidativeStressSpikeDetected | Signal Processing | CDS |
| FeverFlagRaised | Signal Processing | CDS, Patient Engagement |
| RiskAssessmentCompleted | CDS | Care Coordination, Patient Engagement, Population Health |
| EscalationTriggered | Care Coordination | Patient Engagement |
| EscalationResolved | Care Coordination | Population Health |
| PatientSessionEstablished | EMR Integration Gateway | Signal Processing, CDS, Patient Engagement |
| PatientSessionExpired | EMR Integration Gateway | All contexts |
| RiskScoreWrittenToEMR | EMR Integration Gateway | Audit & Compliance |
| SOAPDraftWrittenToEMR | EMR Integration Gateway | Audit & Compliance |
| DevicePatientBindingCreated | Device Identity & Binding | EMR Integration Gateway, Audit & Compliance |
| DevicePatientBindingRevoked | Device Identity & Binding | EMR Integration Gateway, Audit & Compliance |
| DevicePatientBindingExpired | Device Identity & Binding | EMR Integration Gateway, Platform Observability |
| DeviceOfflineDetected | Device Connectivity | Platform Observability |
| PipelineLatencyBreached | Signal Processing | Platform Observability |
| SLABreachTriggered | Platform Observability | Corporate Administrator |

# 9. Context Map

The context map describes how bounded contexts relate to each other and to external systems using DDD relationship patterns.

| Upstream | Downstream | Pattern | What Flows |
| --- | --- | --- | --- |
| Device Connectivity | Signal Processing | Published Language | Validated signal packets |
| Device Connectivity | Platform Observability | Published Language | Device health events |
| Device Connectivity | Device Identity & Binding | Customer-Supplier | SerialNumber from packet |
| Device Identity & Binding | EMR Integration Gateway | Customer-Supplier | DevicePatientToken |
| Signal Processing | Clinical Decision Support | Customer-Supplier | Derived metrics + baselines |
| Signal Processing | Patient Engagement | Customer-Supplier | Baseline + trend data |
| Signal Processing | Research Analytics | Open Host Service | Time-series API |
| Signal Processing | Population Health | Open Host Service | Aggregated signals |
| Signal Processing | Platform Observability | Customer-Supplier | Pipeline latency metrics |
| CDS | Care Coordination | Customer-Supplier | Risk scores + alerts |
| CDS | Patient Engagement | Customer-Supplier | Risk score + summary |
| Care Coordination | Population Health | Customer-Supplier | Panel + tasks |
| EMR Integration Gateway | Signal Processing / CDS / CC | ACL (Conformist) | PatientReference |
| External EMR | EMR Integration Gateway | SMART on FHIR | Launch context + PatientReference |
| All contexts | Audit & Compliance | ACL → event stream | Domain events (immutable log) |

# 10. Data Flow

## 10.1 Signal Ingestion — Device to Insight

Step 1 — Device Transmission: Wearable captures all active signals and transmits via BLE (local) or LTE (remote): SerialNumber + raw signal readings.

Step 2 — Device Connectivity: Edge validates packet, rejects malformed, applies pre-processing, publishes validated event to Kafka.

Step 3 — Identity Resolution: Lookup DevicePatientBinding by SerialNumber → DevicePatientToken. IEMRGateway.resolve_patient_from_token() returns PatientReference for pipeline.

Step 4 — Signal Processing: Validates quality (≥0.6), computes DerivedMetrics (oxidative stress, hypoxia flag, tissue index, hemodynamic index, fever flag), updates patient baseline.

Step 5 — Clinical Decision Support: On SignalObservationRecorded: evaluates risk factors, computes RiskScore (0–100), invokes Claude API for ClinicalSummary and SOAP draft.

Step 6 — Care Coordination: On RiskAssessmentCompleted tier ≥ High: creates Escalation, pushes to care team queue inside EMR.

Step 7 — EMR Write-Back: EMR Gateway writes RiskScore (FHIR Observation), summary (FHIR DocumentReference), SOAP draft (FHIR DocumentReference) to clinician EMR.

Step 8 — Audit: Every domain event mirrored to immutable WORM log with OpenLineage lineage tracking.

## 10.2 Clinician Session Flow

1. Clinician launches platform from Epic/Cerner → SMART on FHIR launch token received

2. Correct adapter resolves PatientReference from launch token

3. Clinician assigns device serial number to patient → DevicePatientBinding created

4. Platform displays risk scores, signal trends, CDS summary inside EMR app (embedded)

5. Clinician accepts SOAP draft → write_soap_draft() pushes DocumentReference to EMR chart

6. Session expires → PatientSessionExpired event; PatientReference cleared from memory

## 10.3 Patient Data Boundary

The following is NEVER written to any platform database:

Patient name, date of birth, address, or any demographic

Medical Record Number (MRN) in any form

Insurance or billing information

Existing diagnoses, medication list, or clinical history

Raw FHIR Patient ID (only the one-way HMAC token is stored)

# 11. Technology Stack & Options

The table below presents the recommended technology choice for each component alongside evaluated alternatives, so delivery teams can make informed selection decisions based on existing skills and infrastructure.

## 11.1 Core Platform Stack

| Layer | Component | Recommended | AWS Alternative | Azure Alternative | OSS / Vendor-Neutral |
| --- | --- | --- | --- | --- | --- |
| Device Edge | Edge gateway | AWS IoT Greengrass | — | Azure IoT Edge | K3s + custom agent |
| Device Edge | Device registry | AWS IoT Core | — | Azure IoT Hub | Eclipse Mosquitto + PostgreSQL |
| Event Bus | Message streaming | Apache Kafka (MSK) | Amazon Kinesis | Azure Event Hubs | Apache Kafka (self-managed) |
| Signal Processing | Time-series store | InfluxDB | Amazon Timestream | Azure Data Explorer | TimescaleDB (PostgreSQL ext) |
| Signal Processing | Baseline engine | Redis | ElastiCache | Azure Cache for Redis | Redis OSS |
| Signal Processing | Compute | Python microservices | AWS Lambda (burst) | Azure Functions (burst) | Docker + Kubernetes |
| CDS — ML | Model training + serving | MLflow + SageMaker | SageMaker Autopilot | Azure ML | MLflow + Seldon Core (K8s) |
| CDS — LLM | Clinical summaries | Claude API (Sonnet/Haiku) | Amazon Bedrock (Claude) | Azure AI (Claude) | Ollama (self-hosted, non-clinical use) |
| CDS — Anomaly | Anomaly detection | Isolation Forest | SageMaker built-in | Azure ML Anomaly Detector | PyOD library |
| Identity & Binding | Binding store | PostgreSQL | RDS PostgreSQL | Azure DB for PostgreSQL | PostgreSQL (self-managed) |
| Identity & Binding | Token secrets | AWS Secrets Manager | — | Azure Key Vault | HashiCorp Vault |
| Care Coordination | API + queue | FastAPI + PostgreSQL | — | — | FastAPI + any RDBMS |
| Care Coordination | Real-time push | WebSocket | AWS API Gateway WebSocket | Azure Web PubSub | Socket.io |
| Research Analytics | Cohort query | Databricks SQL | Amazon Athena | Azure Synapse | DuckDB (smaller scale) |
| Population Health | Dashboards | Power BI + Databricks | QuickSight | Power BI + Synapse | Apache Superset (OSS) |
| Observability | Metrics + dashboards | Prometheus + Grafana | Amazon CloudWatch | Azure Monitor + Grafana | Grafana + Prometheus (OSS) |
| Observability | Alerting | PagerDuty | AWS SNS + OpsGenie | Azure Monitor Alerts | Alertmanager (OSS) |
| Audit | Immutable log | Kafka + S3 WORM | S3 Object Lock | ADLS Gen2 + immutability policy | Apache Iceberg + MinIO |
| Audit | Data lineage | OpenLineage + Marquez | — | Microsoft Purview | OpenLineage (OSS) |
| EMR Gateway | SMART on FHIR | smart-on-fhir (Python) | — | — | HAPI FHIR (Java) |
| Frontend — Web | Platform web app | React + FastAPI | — | — | Next.js + FastAPI |
| Frontend — Mobile | Patient app | React Native | — | — | Flutter |
| API Gateway | External API surface | AWS API Gateway | — | Azure API Management | Kong (OSS) |
| Service Mesh | Inter-service mTLS + observability | Istio | AWS App Mesh | Azure Service Fabric Mesh | Linkerd (lighter weight) |

## 11.2 Technology Selection Criteria

| Criterion | Guidance |
| --- | --- |
| HIPAA / HITRUST compliance | All data stores and compute must support BAA. Verify with cloud provider before selection. |
| FHIR R4 certification | EMR-facing components should use certified SMART on FHIR libraries (smart-on-fhir, HAPI FHIR). |
| Latency requirements | Hot path (device → CDS output) must hit P99 <5s. Choose in-memory stores (Redis) for baseline lookups; avoid cold-start serverless on the critical path. |
| ML model management | MLflow is the recommended experiment tracker regardless of training platform (SageMaker, Azure ML, or local K8s). |
| LLM provider lock-in | Claude API is accessed via both AWS Bedrock and Azure AI — use an abstraction layer so the provider can be swapped without changing CDS business logic. |
| Team skills | FastAPI + Python is the default for new services. Only deviate for a specific capability need (e.g., HAPI FHIR for Java teams). |

# 12. Implementation Phases & Delivery Plan

## 12.1 Phase Overview

| Phase | Duration (est.) | Signals Active | Personas | Key Deliverables |
| --- | --- | --- | --- | --- |
| Phase 0 — Foundation | 8 weeks | None (infra only) | None | Cloud infrastructure, Kafka cluster, CI/CD pipelines, security baseline, HIPAA BAA, IEMRGateway port + GenericFHIRAdapter scaffold, Device Identity & Binding service |
| Phase 1 — Gen 1 MVP | 12 weeks | Bio-impedance + Temperature | Patient, Corporate Admin | Device Connectivity, Signal Processing (2 signals), threshold alerting, Patient Mobile App (basic), Corporate Admin dashboard, DevicePatientBinding flow |
| Phase 2 — Gen 1 Complete | 8 weeks | Bio-impedance + Temperature | Patient, Corporate Admin | Signal baseline engine, patient trend sparklines, SLA alerting, Platform Observability, Audit & Compliance (WORM log), security pen test |
| Phase 3 — Gen 2 Alpha | 12 weeks | + pH + SpO₂ | + Clinician, Care Team | CDS risk scoring (4 signals), LLM clinical summary (Claude API), EpicAdapter, SMART on FHIR embedding, Escalation queue, SOAP draft (review-only) |
| Phase 4 — Gen 2 Complete | 10 weeks | + pH + SpO₂ | + Researcher, Hospital Admin | SOAP draft write-back (clinician-accepted), CernerAdapter, Research Analytics cohort explorer, Population Health dashboards, clinical pilot (selected hospital) |
| Phase 5 — Gen 3 | 14 weeks | + Hydrogen Peroxide | All 6 personas | Full 6-signal composite risk, oxidative stress detection, population-scale ML, all personas at full capability, FDA SaMD determination |

## 12.2 Phase 0 — Foundation Checklist

Cloud account provisioning and HIPAA BAA execution (AWS and/or Azure)

GitHub org setup, branch protection, CI/CD pipelines (GitHub Actions)

Kafka cluster provisioned; topic naming conventions established

IEMRGateway abstract interface implemented and unit-tested

GenericFHIRAdapter scaffold with SMART on FHIR auth working against a sandbox FHIR server

Device Identity & Binding service: PostgreSQL schema, HMAC token generation, Redis cache

Secrets management (Secrets Manager / Key Vault) with per-tenant HMAC key rotation policy

HIPAA-compliant logging policy: no PHI in application logs, structured JSON only

Security baseline: mTLS between services, RBAC on all APIs, WAF on external endpoints

OpenLineage + Marquez deployed for data lineage tracking

Audit log: Kafka → S3/ADLS WORM with immutability policy

## 12.3 Key Dependencies & Risks

| Dependency / Risk | Impact | Mitigation |
| --- | --- | --- |
| Epic App Orchard registration | Blocks Gen 2 clinician flow — Epic review takes 8–12 weeks | Submit App Orchard application in Phase 0 in parallel with Gen 1 build |
| Cerner App Gallery registration | Same as Epic — parallel track needed | Submit in Phase 0; use GenericFHIRAdapter as fallback for pilot |
| HIPAA BAA with cloud provider | All PHI-adjacent data stores are blocked without BAA | Execute BAA before any Phase 0 infra provisioning |
| FDA SaMD classification | CDS risk scores may require 510(k) or De Novo if deemed a medical device | Engage regulatory counsel in Phase 3; design for predicate device strategy |
| LLM clinical accuracy | SOAP draft errors could impact patient safety | Clinical pilot validation in Phase 4; human-in-the-loop acceptance gate before write-back |
| Device serial number collisions | Two devices with same serial number = incorrect patient binding | Enforce globally unique serial numbers at manufacturing; add uniqueness constraint in DB |
| SMART on FHIR token expiry during long sessions | PatientReference lost mid-session; signal observations unkeyed | Implement token refresh in all adapters; emit warning event 5 minutes before expiry |

## 12.4 Delivery Principles

Ship working software every sprint — no big-bang releases

Clinical pilot in Gen 2 before any production EMR write-back is enabled

Security and privacy review gates at end of each phase (not just end of project)

Each new EMR adapter must pass an integration test suite against a vendor sandbox before production

LLM outputs must have a human acceptance step — no autonomous EMR writes

Observability and audit logging must be complete before the phase goes live (not a post-launch task)

# 13. Glossary & Key Terms

| Term | Definition |
| --- | --- |
| ACL (Anti-Corruption Layer) | Translation layer preventing a downstream context from being corrupted by the upstream model. Used at the EMR integration boundary. |
| Baseline | Personal rolling 7-day median per signal per patient, used to compute deviation and personalize risk scoring. |
| Bounded Context | DDD pattern — explicit boundary within which a domain model is defined and consistent. Each context owns its own data and logic. |
| CDS (Clinical Decision Support) | Platform AI engine — risk scoring, anomaly detection, LLM summaries, SOAP drafts. |
| Derived Metric | Computed value from one or more raw signals: oxidative stress score, hypoxia flag, tissue composition index, hemodynamic index, fever flag. |
| DevicePatientBinding | Aggregate linking a device serial number to an opaque EMR patient token. Clinician-created at care initiation. |
| DevicePatientToken | HMAC-SHA256 hash of (TenantID + FHIR PatientID). Opaque — meaningless without the EMR and tenant secret key. |
| FHIR R4 | Fast Healthcare Interoperability Resources, Release 4. Current HL7 standard for healthcare data exchange. Mandated by the 21st Century Cures Act. |
| HMAC | Hash-based Message Authentication Code. Used to generate the DevicePatientToken — one-way, keyed, tamper-evident. |
| IEMRGateway | Port (abstract Python interface) through which the platform communicates with any EMR. |
| LOINC | Logical Observation Identifiers Names and Codes. Standard clinical terminology in FHIR Observation resources. |
| PatientReference | Opaque FHIR Patient ID from the connected EMR. Session-only — never written to platform database. |
| Port & Adapter | Hexagonal Architecture pattern. Port = abstract interface; adapters = vendor-specific implementations. |
| Risk Score | 0–100 integer from CDS. Tiers: Low (<30), Moderate (30–59), High (60–79), Critical (≥80). |
| SaMD | Software as a Medical Device. FDA classification for software that meets the definition of a medical device. Relevant to CDS risk score outputs. |
| SerialNumber | Immutable hardware identity of a physical wearable device, assigned at manufacturing. |
| SMART on FHIR | Standard OAuth2 authorization framework on top of FHIR. Enables third-party apps to launch inside an EMR with scoped patient context. Mandated by 21st Century Cures Act. |
| SOAP Draft | Structured clinical note (Subjective, Objective, Assessment, Plan) pre-populated by LLM from CDS output. Clinician reviews and accepts before EMR write. |
| SpO₂ | Peripheral oxygen saturation — percentage of hemoglobin bound to oxygen, measured non-invasively. |
| WORM | Write Once Read Many — storage policy that prevents modification or deletion of records after writing. Used for audit log compliance. |

# 14. Open Questions & Decisions

| # | Question | Owner | Status |
| --- | --- | --- | --- |
| 1 | Binding expiry policy: expire at patient discharge, EMR session close, or fixed time window? | Clinical + Platform Arch | Open |
| 2 | Token revocation propagation SLA: how fast must a revoked token be rejected at the adapter? | Platform Arch | Open |
| 3 | Gen 2 LLM selection: Haiku (speed) vs Sonnet (quality) — define latency/quality threshold | CDS Team | Open |
| 4 | SOAP draft acceptance UX: accept inside EMR or platform before write-back? | Clinical UX | Open |
| 5 | Hyperscaler selection: AWS vs Azure — pending infrastructure decision | IT / Cloud Arch | Open |
| 6 | FDA SaMD classification: 510(k) or De Novo for CDS risk score outputs? | Regulatory | Open |
| 7 | React Native vs Flutter for patient mobile app | Mobile Team | Open |
| 8 | Service mesh: Istio (full featured) vs Linkerd (lighter) — depends on team K8s maturity | Platform Arch | Open |
| 9 | Research Analytics: DuckDB (simple) vs Databricks (scale) — depends on cohort size targets | Data Platform | Open |
| 10 | Device serial number uniqueness enforcement: platform-level constraint or manufacturing process? | Device Engineering | Open |

# Appendix: Architecture Diagrams

The following diagrams provide visual representations of the platform architecture, capability model, domain design, and data flow. Each diagram is accompanied by a brief explanation of what it shows and how to read it.

## Appendix A: Reference Architecture

The reference architecture organizes the platform into five horizontal layers. Data flows top-to-bottom from the physical device through edge processing, signal intelligence, domain services, and EMR integration to access endpoints. All inter-layer communication is event-driven via Apache Kafka. The five layers are: (1) Device & Edge — IoT capture and transmission; (2) Connectivity & Identity — packet ingestion and device-patient token binding; (3) Processing & Intelligence — 6-signal fusion and AI risk scoring via Claude API; (4) Domain Services — care coordination, research analytics, observability, and audit; (5) Integration & Access — EMR gateway with Port & Adapter pattern, platform web app, and patient mobile app.

Figure A: Reference Architecture — 5-Layer Platform Model

## Appendix B: Persona Capability Model

The capability model maps platform capabilities across six persona swimlanes (Patient, Clinician, Care Team, Researcher, Hospital Administrator, Corporate Administrator) and three capability rows (View, Act, Manage). Each cell represents a specific capability delivered to that persona across the three device generations. The shared data platform footer (Signal Time-Series, Risk Scores, Audit Log) underpins all personas. This model is the primary tool for scoping per-generation feature sets and prioritizing delivery.

Figure B: Persona Capability Model — 6 Personas × 3 Capability Rows

## Appendix C: Generational Capability Roadmap

The generational roadmap defines three sequential capability releases, each tied to the activation of additional sensor signals. Gen 1 (Bio-impedance + Temperature) delivers the foundational monitoring and alerting platform. Gen 2 (+ pH + SpO₂) unlocks AI-driven clinical decision support, SMART on FHIR EMR embedding, and LLM-generated SOAP drafts. Gen 3 (+ Hydrogen Peroxide) completes the full six-signal composite risk model, adds oxidative stress detection, and enables population-scale ML. This phased structure reduces clinical validation scope per release and allows the platform to generate value early while building toward full capability.

Figure C: Generational Capability Roadmap — 3 Signal Generations

## Appendix D: Domain Map — Bounded Contexts

The domain map visualizes all eleven bounded contexts and their inter-relationships using Domain-Driven Design (DDD) patterns. Core contexts (Signal Processing, Clinical Decision Support) are shown in red — these represent the competitive differentiator. Supporting contexts (Patient Engagement, Care Coordination, Research Analytics, Population Health, Platform Observability) are shown in yellow. Generic contexts (Device Connectivity, Device Identity & Binding, Audit & Compliance, EMR Integration Gateway) are shown in green. Arrows are labeled with relationship patterns: Customer-Supplier, Published Language, Open Host Service, Conformist, and ACL (Anti-Corruption Layer).

Figure D: DDD Domain Map — 11 Bounded Contexts

## Appendix E: Aggregate Class Diagram

The aggregate class diagram shows the internal structure and relationships of the three primary domain aggregates. SignalObservation (Signal Processing context) contains RawSignals (all six sensor values) and DerivedMetrics (computed clinical indicators), gated by a QualityScore threshold of 0.6. RiskAssessment (CDS context) contains a RiskScore with tier classification, a list of contributing RiskFactors with signal evidence, and an LLM-generated ClinicalSummary. DevicePatientBinding (Device Identity & Binding context) maps a SerialNumber to a write-once DevicePatientToken with EMR vendor, binding clinician, and lifecycle status. Each aggregate is the unit of consistency within its bounded context.

Figure E: Aggregate Class Diagram — 3 Core Aggregates

## Appendix F: Domain Events Sequence Diagram

The sequence diagram traces the end-to-end event flow from device signal transmission through to EMR write-back and audit logging. The critical path is: device transmits → Device Connectivity validates and publishes → Signal Processing derives metrics and raises SignalObservationRecorded → CDS evaluates and raises RiskAssessmentCompleted → Care Coordination creates escalation → EMR Integration Gateway writes risk score and SOAP draft back to the clinician’s EMR. All domain events are simultaneously mirrored to the immutable Audit & Compliance log for compliance and lineage tracking.

Figure F: Domain Events Sequence — Device to EMR Write-Back

## Appendix G: Solution Architecture — Zone View

The solution architecture presents the platform as five deployment zones with explicit data flow arrows and security boundaries. The Device Zone covers the wearable hardware and edge gateway. The Platform Zone hosts the Kafka event bus and all microservices. The Integration Zone contains the IEMRGateway port and its vendor-specific adapters (Epic, Cerner, Generic FHIR). The Access Zone serves the platform web app, patient mobile app, and EMR-embedded clinician UI. The Compliance Zone holds the WORM audit log, OpenLineage lineage store, and consent registry. Zone boundaries enforce security perimeters and data classification policies consistent with HIPAA requirements.

Figure G: Solution Architecture — 5 Deployment Zones