# Abbott Health Store (Pedialyte DTC) — Product Requirements Document

Date: 2026-05-01

Product: Project Mars - Abbott Health Store Direct-to-Consumer Ecommerce

Owner: Nitesh Luthra (Product)

Team: Lalitha Gundlapalli (Architect), Ken Wilson (Engineer), Anushka Pande (Project Manager), Jetalkumar Desai (Ops)

Timeline: 12-day MVP sprint (May 2026)

## Section 1: Opportunity Framing

### Core Problem

Abbott sells Pedialyte through Amazon and retail (CVS, Walgreens) but owns no direct customer relationship, which prevents gathering first-party data (purchase history, preferences, engagement patterns) needed to build long-term loyalty and cross-sell across the Abbott Health portfolio.

### Hypothesis

If we launch a direct-to-consumer ecommerce channel with three differentiation hooks—(1) exclusive products only on Abbott.com, (2) 25% subscription discount vs Amazon's 15%, (3) Abbott ecosystem loyalty points redeemable across Pedialyte, FreeStyle Libre, Ensure, and PediaSure—then we will achieve $250K revenue (5,500 orders) in Year 1 because customers will switch from Amazon for exclusive access, meaningfully better savings ($4.50 per order), and cross-product rewards.

### Strategy Fit

Primary: Digitally Integrated Health & Wellness Experiences + Personalization & Loyalty

This initiative owns the direct customer relationship, enabling:

- Unified Abbott Health account (one login across nutrition + diabetes + diagnostics products)

- Cross-product loyalty ecosystem (earn on Pedialyte, redeem on FreeStyle Libre)

- First-party data for personalized product recommendations and targeted offers

- Foundation for future bundled experiences (hydration tracking + glucose monitoring for athletes with diabetes)

Secondary goal: Validate team's AI-augmented 12-day development workflow by building functional ecommerce prototype.

### Solution Approach

What we're building:

A direct-to-consumer ecommerce platform (Abbott Health Store) launching with Pedialyte, designed to scale to additional Abbott Nutrition and Diabetes products. Users can browse products, purchase one-time or subscribe (25% discount), earn loyalty points (100 points per order), and redeem points for cash discounts across Abbott products.

Why this approach:

Three defensible differentiation hooks customers cannot get on Amazon:

1. Exclusive products - Athlete Edition (higher electrolytes, lower sugar) and Organic Pedialyte (clean-label ingredients) available only on Abbott.com, not Amazon or retail

2. 25% subscription discount - Better savings than Amazon's 15% Subscribe & Save ($4.50 per order = $54/year for 12x buyer)

3. Abbott ecosystem loyalty - Earn points redeemable across Pedialyte, FreeStyle Libre, Ensure, PediaSure (increases switching cost, drives 2-3x LTV via cross-sell)

Eliminates Amazon's 15% referral fee + 5% distributor margin = $9 cost savings per order, enabling 25% discount while improving Abbott's margin by $2.25/order.

Key components:

1. Product catalog (Pedialyte SKUs: liquid, powder, freezer pops, exclusive flavors)

2. Shopping cart with subscription toggle (default: Subscribe & Save 25%)

3. 3-step checkout (shipping → account creation → payment with Apple Pay, Google Pay, credit card, PayPal)

4. Loyalty points system (earn 100 points/order, redeem 500 points = $5 discount)

5. Account dashboard (order history, subscription management, points balance, profile)

6. Mobile responsive design (phone 320-480px, tablet 768-1024px, desktop 1200px+)

Alternatives considered:

| Alternative | Why Rejected |
| --- | --- |
| Sell only on Amazon with enhanced brand store | Amazon owns customer data, 15% referral fee, cannot offer cross-product Abbott ecosystem loyalty, limited control over pricing/bundling |
| Partner with retail (CVS/Walgreens) for DTC fulfillment | Still no direct customer relationship, retailer owns data and loyalty programs, cannot integrate with FreeStyle Libre/Ensure ecosystem |
| Wait for demand validation before building | Dollar Shave Club, Liquid I.V., and other DTC brands prove customers switch for exclusive products + better pricing; stronger to validate via working prototype than landing page |

### Evidence

User Research:

[TBD — owner: Product/Research]

Competitive Snapshot:

| Company | Achievement | Time/Cost Savings |
| --- | --- | --- |
| Liquid I.V. | DTC site with exclusive flavors, $500M+ valuation | Customers pay $1.50/serving (50% premium vs Pedialyte) for perceived quality; proves exclusive product strategy works |
| Dollar Shave Club | Pulled customers from Gillette via DTC subscription | Undercut retail price by 30-40%, acquired by Unilever for $1B; proves DTC price advantage drives switching |
| Pedialyte on Amazon (Abbott official) | 20K+ reviews, 4.5★ rating, 15% Subscribe & Save | Strong customer satisfaction but Abbott pays 15% fee, no customer data, limited bundling/loyalty control |
| Drip Drop | Medical-grade ORS with DTC site | Smaller brand, less recognition; Abbott's 60+ years hydration science is competitive moat |

Our gap: No direct customer relationship, no first-party data, no cross-product loyalty ecosystem

Our differentiator: Exclusive products (Athlete Edition, Organic) + 25% discount vs Amazon's 15% + Abbott ecosystem loyalty (FreeStyle Libre, Ensure, PediaSure integration)

Market Context:

Abbott U.S. Nutrition sales: $3.606 billion (2025), with Pedialyte representing significant portion. Approximately one-third of Pedialyte sales from adult demographic (athletes, active adults). Sports hydration market growing 7-9% CAGR. COVID-19 accelerated at-home health management and online purchasing behavior.

## Section 2: Boundaries

### In Scope

MVP Launch (12-day sprint):

- Landing page (hero, value props, testimonials, featured products, trust signals)

- About page (Abbott heritage, why buy direct, coming soon products preview)

- Products overview (filter by type/format/size, product grid, exclusive badges)

- Product detail pages (image gallery, subscription toggle default selected, loyalty points display, add to cart, expandable info sections)

- Shopping cart (item cards, apply discount/points, order summary, loyalty points earned)

- 3-step checkout (shipping info → account creation required → payment with Apple Pay/Google Pay/credit card/PayPal)

- Account dashboard (order history, subscription management, loyalty points balance/history, profile settings)

- Subscribe & Save (25% discount, frequency options: 2/4/8 weeks, pause/skip/change/cancel)

- Loyalty points (earn 100 points/order, redeem 500 points = $5 discount)

- Guest browsing (account creation required at checkout for loyalty tracking)

- Mobile responsive (phone/tablet/desktop breakpoints)

- Pedialyte product catalog only (8-10 SKUs covering full line)

UI future-proofing (not functional in MVP):

- "Coming Soon" product cards for FreeStyle Libre, Ensure, PediaSure on About page

- Loyalty points redemption UI shows "Redeem on Pedialyte, FreeStyle Libre, Ensure, PediaSure" even though only Pedialyte available at launch

### Non-Goals

Explicitly out of scope for MVP:

- Multiple product categories functional (FreeStyle Libre, Ensure, PediaSure) - structure designed for future expansion, UI shows coming soon, but not sellable in MVP

- Referral program (earn points by referring friends)

- Saved payment methods (Apple Pay/Google Pay provide fast checkout without storing cards)

- Product reviews (empty state at launch, add post-launch with real customer feedback)

- Personalized product recommendations (show static "You may also like" initially)

- Subscription gifting (buy subscription for someone else)

- Wholesale/bulk ordering (B2B channel separate from DTC)

### Dependencies

| Dependency | Owner | Status |
| --- | --- | --- |
| Platform architecture decision (custom build recommended - no Shopify at Abbott) | Solution Architect | Not started |
| Exclusive product SKUs ready (Athlete Edition, Organic Pedialyte - formulation, packaging, inventory) | Abbott Nutrition R&D + Supply Chain | Not started |
| Fulfillment setup (Abbott warehouse direct or 3PL integration) | Operations lead | Not started |
| Payment processing integration (Stripe recommended for Apple Pay/Google Pay/credit card) | Engineering | Not started |
| Inventory sync from Abbott systems (real-time or batch updates) | Abbott IT + Engineering | Not started |
| Privacy review (collecting customer PII, purchase data) | Privacy/Legal | Not started |
| Legal sign-off (new direct sales channel, terms of service, return policy) | Legal | Not started |
| Product imagery for exclusive flavors (Athlete Edition, Organic - high-res shots) | Marketing/Creative | Not started |
| Tax calculation integration (sales tax by state - TaxJar or Avalara) | Engineering | Not started |

### Tradeoffs Accepted

Tradeoff 1: Account required at checkout

Customers must create account to complete purchase (cannot checkout as guest). This increases friction vs Amazon one-click, but necessary for loyalty points tracking and subscription management.

Reasoning: First-party data collection and loyalty ecosystem are strategic goals. Without account, cannot track points or enable cross-product redemption (Pedialyte → FreeStyle Libre).

Tradeoff 2: Pedialyte-only at launch

Limiting to single product category (Pedialyte) vs launching with full Abbott Nutrition portfolio. Simpler to build/test, but customers cannot yet redeem points on FreeStyle Libre, Ensure, PediaSure (points earn but redemption limited to Pedialyte discounts in MVP).

Reasoning: Prove DTC channel works with one product before scaling. Faster MVP (12-day sprint). Can add categories post-launch once demand validated.

Tradeoff 3: No saved payment methods

Relying on Apple Pay/Google Pay for fast checkout instead of storing credit cards (PCI compliance burden). Customers without Apple/Google Pay must re-enter card each time.

Reasoning: Reduces security/compliance scope for MVP. Apple Pay/Google Pay adoption high (60%+ on mobile). Can add saved cards post-launch if friction observed.

## Section 3: Success Measurement

### Primary Metric

$250K revenue (5,500 orders) in Year 1

Baseline: [TBD - required before PRD approval]

Need current Pedialyte sales volume breakdown (Amazon vs retail, adult vs pediatric, subscription vs one-time)

Target: 5,500 orders at $45 average order value = $247,500 revenue

Measurement: Monthly revenue tracking, order volume by channel (new customer vs repeat), subscription vs one-time mix

Why this metric: Revenue validates customers will pay for DTC channel. 5,500 orders = ~460 orders/month = ~15 orders/day, achievable with frugal customer acquisition (SEO, email, modest paid ads $5-10K/month).

### Guardrail Metrics

| Metric | Baseline | Target | Acceptable Floor | Why It Matters |
| --- | --- | --- | --- | --- |
| 15% subscription rate | [TBD] | 15% (825 subscribers) | 10% (550 subscribers) | Subscriptions drive retention, lower CAC for repeat orders, predictable revenue |
| Customer acquisition cost (CAC) ≤ $40 | [TBD] | $40 | $60 | Unit economics require <$40 CAC to break even within 3-4 orders; >$60 = unprofitable |
| 50% customer retention Year 2 | [TBD] | 50% (2,750 retained) | 30% (1,650 retained) | Need repeat purchases to recover first-order loss (-$13 margin); <30% = cannot reach profitability |
| Average order value (AOV) $55 | $45 (Amazon) | $55 | $50 | Exclusive products command $2-3 premium + bundles drive AOV; <$50 = lower margin, slower payback |

Baseline collection required: Survey 200 current Pedialyte customers (Amazon + retail) for purchase frequency, willingness to subscribe, price sensitivity. Analyze Abbott's Amazon Seller Central data (if available) for Subscribe & Save uptake, repeat purchase rate, AOV.

### Kill Criteria

If AOV drops below $40 within first 30 days, disable new customer acquisition and investigate.

Trigger indicates customers buying single units (not bundles), exclusive products not commanding premium, or heavy discounting eroding margin. <$40 AOV = first-order loss exceeds -$20, requiring 5+ repeat purchases to break even (unsustainable).

### Graduate Conditions

Expand to additional Abbott products (FreeStyle Libre, Ensure, PediaSure) if:

1. Revenue gate: ≥$250K Year 1 (target met)

2. Retention gate: ≥40% customer retention Year 2 (acceptable floor exceeded)

3. CAC gate: ≤$50 CAC maintained (profitable unit economics)

4. Subscription gate: ≥12% subscription rate (predictable revenue base)

5. Stakeholder approval: Product lead + Business Owner + Engineering sign-off

Timeline for expansion decision: Q4 2026 (after 6-9 months of Pedialyte-only operation)

## Section 4: Rollout Plan

### Rollout Timeline

| Phase | Duration | Users/Scope | Key Deliverables | Gates to Proceed |
| --- | --- | --- | --- | --- |
| Phase 1: MVP Build | 12 days (May 2026) | Internal team only | Functional ecommerce prototype (browse, cart, checkout, subscription, loyalty), mobile responsive, design specs → working code | Team demo successful (all user flows work), no P0 bugs, stakeholder approval to launch pilot |
| Phase 2: Soft Launch | 4 weeks (June 2026) | 50-100 early adopters (Abbott employees, AbbottStore.com email list) | Email campaign to AbbottStore.com list with 20% launch discount, collect feedback on UX/pricing/exclusive products, iterate based on learnings | ≥5% email click-through, ≥20% early adopters place order, no critical bugs, positive qualitative feedback on exclusive products |
| Phase 3: Pilot Expansion | 8 weeks (July-Aug 2026) | 500 customers (paid ads $5K/month) | SEO optimization ("buy Pedialyte online"), modest paid ads (Google Search, Facebook/Instagram targeting parents 25-40, athletes 18-35), test CAC, subscription rate, repeat purchase behavior | CAC ≤$60, ≥10% subscription rate, ≥$100K revenue cumulative, guardrails green |
| Phase 4: Scale-Up | 12 weeks (Sept-Dec 2026) | 5,000+ customers (paid ads $10K/month) | Increase ad spend, refine targeting, optimize conversion funnel, hit Year 1 revenue target | $250K revenue achieved, ≥15% subscription rate, ≥40% retention, primary metric + guardrails met |

### Disable Mechanism

For self-hosted ecommerce platform:

- Mechanism: Feature flag in admin console (disable "Add to Cart" button sitewide, display "Temporarily unavailable" message)

- Owner: Engineering lead (see Section 6 Stakeholders)

- Speed: <15 minutes to disable

- Trigger: Kill Criteria breach (AOV <$40 sustained for 7 days) OR critical compliance issue (Privacy/Legal concern) OR fulfillment failure (inventory stockout, shipping delays >10 days)

Fallback: Customers see "Abbott Health Store is temporarily unavailable. Shop Pedialyte on Amazon or at CVS/Walgreens." with links to alternative channels. No orders lost, no customer data compromised.

## Section 5: Risk Management

### Top Risks

| Risk | Likelihood | Impact | Mitigation | Detection |
| --- | --- | --- | --- | --- |
| Exclusive products (Athlete Edition, Organic) not ready by launch due to R&D/supply chain delays | High | High | Parallel workstream: R&D starts formulation now (May 2026), 12-week timeline assumed; if delays, launch with "Coming Soon" badges and standard Pedialyte catalog only, add exclusives in Phase 3 | Weekly R&D sync, flag if formulation not finalized by Week 4 or packaging not approved by Week 8 |
| Customer acquisition cost exceeds $60, making unit economics unprofitable (requires 5+ orders to break even vs target 3-4) | Medium | High | Test CAC in Phase 2 soft launch (small spend $2K); if CPL >$50, pivot messaging (emphasize exclusive products + 25% savings more prominently), test different ad creative/targeting; pause scale-up if CAC not improving | Weekly CAC tracking, escalate to Product lead if CAC >$60 for 2 consecutive weeks in Phase 2 |
| Customers unwilling to create account at checkout (conversion drop-off >70% at account creation step) | Medium | Medium | A/B test: one variant allows guest checkout (no loyalty points), one requires account; measure conversion difference; if >20% drop-off from account requirement, consider allowing guest checkout with optional loyalty enrollment post-purchase | Funnel analytics, flag if cart → account creation drop-off >50% in first 2 weeks |
| Fulfillment delays (Abbott warehouse not set up for DTC, 3PL integration not complete) cause shipping >10 days, negative customer experience | Medium | High | Contingency: manual fulfillment for Phase 2 soft launch (Operations lead ships orders manually), gives 4-week buffer to finalize warehouse/3PL integration before Phase 3 scale-up | Monitor order → shipment time; escalate to Operations lead if >5 orders delayed >7 days |
| Platform architecture decision delayed (Shopify vs custom debate) blocks engineering start, compresses 12-day sprint | Low | Medium | Decision deadline: Week 1 Day 2 (48 hours after PRD approval); Solution Architect + Product lead align on custom build (Abbott policy: no Shopify), unblock engineering immediately | Track decision status daily Week 1; if not resolved by Day 2, Product lead makes call |

### Fallback Behavior

If Abbott Health Store must be disabled (Kill Criteria breach, compliance issue, critical bug):

- User experience: Landing page displays "Abbott Health Store is temporarily unavailable while we improve your experience. Shop Pedialyte on Amazon or at your local pharmacy." with links to Amazon official Abbott store and CVS/Walgreens store locator.

- Orders in progress: No new orders accepted. Orders already placed continue to ship (fulfillment not affected by website disable).

- Customer communication: Email to all customers with active subscriptions: "Your Abbott Health Store subscription is paused. We'll notify you when service resumes. In the meantime, use your loyalty points on Amazon [link] or shop at CVS/Walgreens."

- Data preservation: All customer data (accounts, order history, loyalty points) preserved in database. When service resumes, customers log in and loyalty points are intact (no data loss).

## Section 6: Ownership + Action

### Primary Owner

Nitesh Luthra — Product Lead, accountable for PRD execution, revenue target, strategic decisions.

### Stakeholder Sign-off

| Stakeholder | Team/Role | Decision Needed | Status |
| --- | --- | --- | --- |
| Nitesh Luthra | Product | PRD approval, roadmap prioritization | Not started |
| Lalitha Gundlapalli | Solution Architect | Platform architecture design, technical feasibility sign-off | Not started |
| Ken Wilson | Engineering | Development capacity, 12-day sprint commitment | Not started |
| Anushka Pande | Project Manager | Sprint planning, timeline management, stakeholder coordination | Not started |
| Jetalkumar Desai | Operations | Fulfillment strategy (Abbott warehouse vs 3PL), inventory sync approach | Not started |
| [TBD - Legal] | Legal | New direct sales channel approval, terms of service, return policy review | Not started |
| [TBD - Privacy] | Privacy | Customer data handling (PII, purchase history), GDPR/CCPA compliance | Not started |
| [TBD - Abbott Nutrition R&D] | Product Development | Exclusive product formulation (Athlete Edition, Organic Pedialyte) feasibility and timeline | Not started |

### Decision Points

Week 1 Day 2 (May 3, 2026) — Decision: Platform architecture (custom build confirmed) — Owner: Solution Architect

Week 2 Day 12 (May 14, 2026) — Decision: MVP demo approval, proceed to soft launch or iterate — Owner: Product lead

End of Phase 2 (June 30, 2026) — Decision: Expand to Phase 3 pilot or pause/iterate based on early adopter feedback — Owner: Product lead

Q4 2026 (October-December) — Decision: Expand to additional products (FreeStyle Libre, Ensure, PediaSure) or remain Pedialyte-only — Owner: Product lead + Business Owner

### Strategic Pivot

If primary metric ($250K revenue / 5,500 orders Year 1) not met by December 31, 2026, Product lead pauses Phase 4 scale-up, conducts 30-day root cause analysis (CAC too high, low subscription rate, poor retention, exclusive products not compelling, checkout friction), proposes iteration plan (adjust pricing, enhance exclusive product line, simplify checkout, increase ad spend) or pivot decision (sunset DTC channel, return to Amazon-only) by January 31, 2027.

Difference from Kill Criteria: Kill Criteria triggers immediate rollback (AOV <$40 = emergency). Strategic Pivot is planned reassessment after full evaluation period (Year 1 complete, data-driven decision on continue/iterate/stop).

## Section 8: Post-Ship

[Leave blank until first evaluation — fill after Phase 2 soft launch or Phase 3 pilot completes]

Results doc link

[Link to dashboard or experiment results]

What surprised us?

[What did users do that we didn't expect? What did data show that we didn't anticipate?]

What will we change?

[Based on results — changes to scope, metrics, rollout strategy]

Decision

- ○ Iterate — continue with changes

- ○ Scale — expand rollout as planned

- ○ Retire — stop and document why

Document Status: Draft

PRD Version: v1.0

Last Updated: 2026-05-01

Next Step: Review with stakeholders (Lalitha, Ken, Anushka, Jetal), obtain sign-off, proceed to 12-day sprint